**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet - 2023/2024 Academic Year**

|  |  |
| --- | --- |
| STUDENT NAME: | Nelson |
| STUDENT NUMBER: | 202018020316 |
| SUPERVISOR NAME: | Maged Refat |
| WEEK NUMBER | 7 |
| DATE: | November 18, 2023 |
| **Action plan for the current week:**  1. In the login function implemented last week, the interface is optimized, and the requirements are displayed before entering the login box, such as the length of account name is greater than 8 characters and the length of password is greater than 6 characters.  2. Complete the database writing of login function, add the account and password string. And you can determine whether the entered account matches the database.  3. Complete the main frame of the main page, complete the display of the navigation bar, and can achieve click operation. | |
| **Challenges and issues encountered in the week:**  1. In the database writing, the command line of the database operation is not skilled, and it has been amended and consulted for many times.  2. The page's border model forgot how to set the distance, resulting in the navigation bar has been unable to accurately achieve the click. | |
| **Action plan for the next week:**  1. Test the login function and prompt for incorrect inputs, such as passwords that are too long or too short. Passwords have incorrect symbols, user names are too long, user names are too short, and so on.  2. Continue to complete the web framework, to achieve more functions, such as the realization of personal consumption bill entry function. | |
| **Supervisor Feedback:** | |